V1 DEVELOPMENT PLAN

HackForge

20 Dev-Days | 6 Vertical Slices | Solo Developer Sprint

Version 1.0  |  April 2026

Author: Burhanuddin C.

| Total Dev Days | 20 days (~3 weeks) |
| --- | --- |
| Approach | Vertical Slices |
| First Customer | InMobi |
| Dev Cost | $0 (free tier only) |
| Launch Cost | $20-45/month |

# Table of Contents

Table of Contents	1

1. Finalized Tech Stack	1

2. Phase 1: Foundation + Auth (Days 1-3)	1

Day 1: Project Scaffolding	1

Day 2: Authentication	1

Day 3: Organization Setup + Shell	1

3. Phase 2: Hackathon Creation + Landing Page (Days 4-7)	1

Day 4: Schema + Templates	1

Days 5-6: Creation Wizard	1

Day 7: Public Landing Page	1

4. Phase 3: Registration + Team Formation (Days 8-10)	1

Day 8: Registration Flow	1

Day 9: Team Formation	1

Day 10: Dashboards + Admin Views	1

5. Phase 4: Submissions + File Uploads (Days 11-14)	1

Day 11: Storage Provider + Upload	1

Day 12: Submission Form	1

Day 13: Submission Lifecycle	1

Day 14: Admin Submission Management	1

6. Phase 5: Judging + Scoring + Leaderboard (Days 15-17)	1

Day 15: Judging Config + Assignment	1

Day 16: Judge Dashboard + Scoring	1

Day 17: Aggregation + Leaderboard + Winners	1

7. Phase 6: Notifications + Polish + Ship (Days 18-20)	1

Day 18: Email + Notifications	1

Day 19: Export + Admin Polish	1

Day 20: Testing + Deploy	1

8. V1 Effort Summary	1

9. Out of Scope (V2+)	1

10. Risk Mitigations	1

# 1. Finalized Tech Stack

All decisions documented in TDR-001. Summary below:

| Layer | Technology | Reasoning |
| --- | --- | --- |
| Frontend | Next.js 14+ (App Router) | Server components, API routes, Vercel zero-config deploy |
| Styling | Tailwind + shadcn/ui | Utility-first, own the components, no vendor lock-in |
| Auth | NextAuth.js v5 | Credentials for V1, extensible to SSO/SAML. Provider-agnostic. |
| ORM | Drizzle ORM | Type-safe, SQL-native, lightweight, generates portable SQL |
| Database | PostgreSQL (Supabase) | Relational model fits domain. Accessed via Drizzle only — swappable. |
| File Storage | Supabase Storage | Behind StorageProvider interface. Swappable to S3/R2. |
| Email | Resend + React Email | 100 free emails/day. Templates as React components. |
| Deployment | Vercel | Free tier dev, $20/mo prod. Edge network, auto-scaling. |

# 2. Phase 1: Foundation + Auth (Days 1-3)

Goal: Users can sign up, log in, and see an org dashboard.

### Day 1: Project Scaffolding

- Initialize Next.js 14 project with TypeScript + App Router

- Install and configure Tailwind CSS + shadcn/ui

- Set up Drizzle ORM with Supabase Postgres connection

- Define core DB schema: organizations, users, org_memberships

- Run initial migration

- Set up project folder structure (app/, components/, db/, lib/, types/)

### Day 2: Authentication

- Configure NextAuth.js v5 with Credentials provider

- Build sign-up page (email, name, password + Zod validation)

- Build login page with error handling

- Build forgot/reset password flow

- JWT session strategy + auth middleware for protected routes

- Email verification flow via Resend

### Day 3: Organization Setup + Shell

- Org creation flow (name, slug, logo upload)

- Invite-by-email: generate invite link, send email, accept invite

- Member management page (list, assign roles)

- App shell: sidebar nav, top bar, user menu

- Org dashboard skeleton with placeholder stats

- RBAC middleware (role-check before actions)

Deliverable: A user signs up → creates an org → invites a colleague → colleague joins with correct role → both see the org dashboard.

# 3. Phase 2: Hackathon Creation + Landing Page (Days 4-7)

Goal: Admin creates a hackathon from a template, and a public landing page is live.

### Day 4: Schema + Templates

- DB schema: hackathons, phases, tracks, prizes tables

- Implement 4 hackathon templates as seed configurations

- Template: Idea Sprint (4 phases)

- Template: Build & Ship (6 phases)

- Template: Innovation Pipeline (7 phases)

- Template: Open Challenge (5 phases)

### Days 5-6: Creation Wizard

- Multi-step wizard: template → basics → tracks → timeline → team rules → prizes → rules/FAQ → review

- Rich text editor for descriptions (Tiptap)

- Cover image upload

- Draft/Publish/Archive lifecycle management

- Hackathon settings panel (edit after creation)

- Hackathon list view on org dashboard

### Day 7: Public Landing Page

- Hero section with cover image, title, dates

- Overview, Tracks, Timeline, Prizes, Rules/FAQ sections

- Register CTA button

- SEO meta tags + Open Graph

- Responsive design pass

Deliverable: Admin creates a “Build & Ship” hackathon → fills in InMobi details → publishes → beautiful landing page is live at /hackathons/[slug].

# 4. Phase 3: Registration + Team Formation (Days 8-10)

Goal: Participants register for a hackathon and form teams.

### Day 8: Registration Flow

- DB schema: registrations, registration_fields tables

- Dynamic registration form from configured fields

- Registration confirmation email

- Admin approval workflow (auto-approve or manual)

- Participant “My Hackathons” view

### Day 9: Team Formation

- DB schema: teams, team_members tables

- Create Team flow: name, description, track, invite code

- Join Team flow: invite code or browse open teams

- Team discovery page with skill tags and member count

- Team management (add/remove members, edit info)

- Enforce team size limits from hackathon config

### Day 10: Dashboards + Admin Views

- Participant dashboard: my team, current phase, deadlines

- Team workspace view: profile, members, shared context

- Admin view: participant list (filter, search), team list

- Bulk actions: approve/reject, export CSV

Deliverable: Participant registers → creates team “AI Crusaders” → shares invite code → 3 colleagues join → admin sees 15 teams → approves all.

# 5. Phase 4: Submissions + File Uploads (Days 11-14)

Goal: Teams submit their work through structured forms with file uploads.

### Day 11: Storage Provider + Upload

- Define StorageProvider interface (upload, getSignedUrl, delete, list)

- Implement SupabaseStorageProvider

- File upload component: drag-and-drop, progress bar, validation

- Type restrictions: PDF, PPTX, ZIP, PNG, JPG, MP4

- Max file size: 50MB (configurable)

### Day 12: Submission Form

- DB schema: submissions, submission_fields tables

- Submission form: Title, Description, Demo URL, GitHub URL, Video URL, File Uploads

- Draft save (auto-save every 30 seconds)

- Final submit with confirmation dialog

### Day 13: Submission Lifecycle

- Deadline enforcement (lock after phase end_date)

- Late submission handling (configurable)

- Edit with timestamp history

- Submission preview (read-only judge view)

- Withdrawal option

### Day 14: Admin Submission Management

- All submissions view with filters (track, team, status)

- Submission detail view with full content + metadata

- Bulk CSV export

- Dashboard stats (total, by track, by status)

- Edge cases: no submission, duplicates, orphaned files

Deliverable: Team submits prototype → uploads PDF + demo video + GitHub link → saves draft → edits → final submit → admin sees all 15 submissions.

# 6. Phase 5: Judging + Scoring + Leaderboard (Days 15-17)

Goal: Judges evaluate submissions, scores aggregate, winners are declared.

### Day 15: Judging Config + Assignment

- DB schema: evaluation_criteria, judge_assignments, evaluations

- Criteria setup UI (add/edit/reorder, weights sum to 100%)

- Judge assignment UI (assign to tracks or submissions)

- Judging assignment notification emails

### Day 16: Judge Dashboard + Scoring

- Judge dashboard: queue (pending, in-progress, completed)

- Submission review view with scoring panel

- Per-criterion scoring (configurable scale 1-10)

- Per-criterion comments + overall feedback

- Blind judging mode (hide team identity)

- Auto-save scores, progress indicator

### Day 17: Aggregation + Leaderboard + Winners

- Score aggregation: weighted average, std deviation flagging

- Leaderboard: rank, team, track, scores (configurable visibility)

- Winner declaration flow: review rankings → select winners → publish

- Results page with winner details

- Judging progress dashboard for admin

Deliverable: Admin sets 4 criteria → assigns 5 judges → judges score all submissions → leaderboard shows rankings → admin declares winners → results email sent.

# 7. Phase 6: Notifications + Polish + Ship (Days 18-20)

Goal: Production-ready platform with emails, exports, and polished UX.

### Day 18: Email + Notifications

- React Email templates: welcome, invite, registration, reminders, results

- In-app notification center (bell icon, unread count, click-to-navigate)

- Admin broadcast (announcement to all participants)

- Deadline reminders via Vercel Cron (24h before phase end)

### Day 19: Export + Admin Polish

- CSV exports: participants, teams, scores, submissions

- Admin dashboard: registration, submission, judging stat cards

- Hackathon lifecycle status management

- Error states, empty states, loading skeletons

### Day 20: Testing + Deploy

- Full lifecycle E2E manual test (create → register → submit → judge → winners)

- Critical bug fixes

- Responsive design audit (tablet + mobile)

- Security checklist (SQLi, CSRF, rate limiting, upload validation)

- Deploy to Vercel production

- Production smoke test

Deliverable: Complete, production-ready hackathon platform deployed and tested. Ready for InMobi’s next hackathon.

# 8. V1 Effort Summary

| Phase | Days | Key Features | End State |
| --- | --- | --- | --- |
| Foundation + Auth | 3 | Auth, org management, RBAC, shell | Sign up + org dashboard |
| Hackathon Creation | 4 | Templates, wizard, landing page | Hackathon page live |
| Registration + Teams | 3 | Register flow, team formation | Participants in teams |
| Submissions | 4 | Upload, forms, drafts, deadlines | Teams submit work |
| Judging + Scoring | 3 | Scoring, leaderboard, winners | Winners declared |
| Polish + Ship | 3 | Emails, exports, testing, deploy | Production-ready |
| TOTAL | 20 | Complete hackathon lifecycle | Ready for InMobi |

# 9. Out of Scope (V2+)

- SSO / SAML / OAuth social login / MFA

- Custom workflow builder (drag-and-drop phases)

- Slack / Teams / Jira / GitHub integrations

- Advanced analytics with charts

- AI features (team matching, plagiarism detection)

- Community voting / multi-round judging

- Custom branding / white-label / custom domains

- Public API / webhooks / developer docs

- Mobile app or PWA

- Multi-org billing and plan management

# 10. Risk Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Day estimates too optimistic | V1 ships late, misses hackathon | Phase 4 has 1-day buffer. Form builder simplified. Cut: blind judging, rich text if behind. |
| Supabase free tier limits | Platform goes down mid-hackathon | 500MB + 1GB is enough for 150 users. Monitor usage. Upgrade to Pro ($25/mo) if needed. |
| Vercel function timeout (10s) | File uploads / exports fail | File uploads direct to Supabase (client-side). CSV exports fast for <1000 rows. |
| Solo dev burnout | Quality drops, bugs ship | 8-hour days, not 14. If behind, cut Day 19-20 polish and ship slightly rough. |